## Slide 1: SCRUM MASTER AND PRODUCT OWNER BOOTCAMP
RSM+RPO

## Slide 2: SPRINT PLANNING
SCRUM BOOTCAMP

## Slide 3: The Scrum Framework

## Slide 4: Sprint Planning
Sprint Goal Keeps team focused for sprint
Team PULLS ready work from the top of the product backlog
Planning answers:
“What can be delivered in the Increment resulting from the upcoming Sprint?”
“How will we achieve the work needed to deliver the increment?”

## Slide 5: Scrum Board – Team Velocity Trend
Visual History of
Progress toward Team’s Sprint Commitment
Visualization of Extra Value Delivered
Trend line of Yesterday’s Weather
23
24
25

## Slide 6: Pattern: The Interrupt Pattern Dealing with the Unexpected
Product
Backlog
8
5
5
3
5
5
8
5
3
5
Sprint
Backlog
kaizen
8
5
5
3
5
buffer
PO
Use Yesterday’s Weather to determine the size of the buffer
Use the Scrum Emergency Procedure in case of buffer overflow
Support
Management
Sales
Do it later! (i.e. future Sprint)
Is it important
enough?

## Slide 7: Scrum Board - Team Velocity Trend
Visual History of
Progress toward Team’s Sprint Commitment
State of the Interrupt Buffer
Visualization of Extra Value Delivered
Trend line of Yesterday’s Weather

## Slide 8: Sample Sprint Planning Event
More Important
Less Important
Capture Date and Times
8
Book Long Distance Travel
13
Create Receipt
5
Search Flight
5
Book Flight
5
Create Calendar
8
Load Preferences
7
Recommend Activities
20
Book Car
?
Book Car
?
Book Car
?
Book Car
?
Book Car
?
What?
2. Add Kaizen and Buffer
3. PO presents Product Backlog
4. Reprioritize, re-estimate, split or combine stories
How?
7. PO & Team agree on a Sprint Goal
8. Team commits to the Sprint
5. Teams may create tasks if they want to
Goal: Beta-ready release!
1. Evaluate “yesterday’s weather” & set capacity
CAPACITY: 26
kaizen
buffer
5
BUFFER: 5
Adapted from Henrik Kniberg
5. Draw a line at the max

## Slide 9: Debrief
Velocity
= 25.6
= 26
21
21
Buffer
Kaizen
= 5
21
= 4
17
Expectations
= 5
12
Location
= 5
7
Lodging
= 3
4

## Slide 10: Team Agility Scale Sprint Planning
Unsuccessful at identifying team availability
Does not have a clear and aligned goal
Unable to plan or prioritize based upon of business value
Shared mental model of planning process is non-existent
Planning is anchored by one person
Work is assigned to team members
Use a simple, repeatable, and scalable planning process
Apply Lessons Learned
Anticipate threats / impediments / Dependencies
Assumptions are challenged
Applies team metrics to planning
Have a shared and valued Sprint Goal
Actively mitigates Group Think
Team committed to delivering the Sprint Goal
Contingency plans around uncontrollable threats.
All team members can lead an effective planning session
Notes: Exercise (Conclusions): Ask the teams to look at the Team Agility chart - chose one item in the ‘underperforming’ column that your team is experiencing, and write down how you are going to fix it after the training is over.

## Slide 11: ANATOMY OF A SCRUM BOARD
SCRUM BOOTCAMP

## Slide 12: What’s in a Status Report?
Recent accomplishments
Upcoming activities
Risks
Schedule Update
Budget Updates

## Slide 13: Scrum Board - Recent Accomplishments
The “A-Team” Scrum Board
To-do
Doing
Done
To-do
Doing
Done
Impediments
kaizen
3
3
8
3
impediment
GOAL
Our impactful and measurable sprint goal
Sprint Burn-down
Sprint 26 Review
Sprint 25 Review
Sprint 24 Review
Sprint 23 Review

## Slide 14: Scrum Board Team Velocity Trend
Visual History of
Progress toward Team’s Sprint Commitment
State of the Interrupt Buffer
Visualization of Extra Value Delivered
Trend line of Yesterday’s Weather

## Slide 15: Scrum Board - Upcoming Activities
The “A-Team” Scrum Board
To-do
Doing
Done
To-do
Doing
Done
Impediments
kaizen
3
3
8
3
impediment
GOAL
Our impactful and measurable sprint goal
Sprint Burn-down
Sprint 26 Review
Sprint 25 Review
Sprint 24 Review
Sprint 23 Review

## Slide 16: Scrum Board Product Backlog
Ready Backlog
2-3 Sprints of clearly defined backlog
Story Map
Visual summary of upcoming releases of epics and then features
Story Map/Road Map
Features
Epics
Release 1
Release 2
Yesterday's
Weather
"Ready"
S1
S2
S3

## Slide 17: Scrum Board - Schedule and Budget Update
Product Backlog
The “A-Team” Scrum Board
To-do
Doing
Done
To-do
Doing
Done
Impediments
kaizen
3
3
8
3
impediment
GOAL
Our impactful and measurable sprint goal
Sprint Burn-down
Sprint X Review
Sprint X Review
Sprint X Review
Sprint X Review
Ready Backlog
S1
S2
S3

## Slide 18: Scrum Board Release Burn-Down Chart
Visual Summary of the timeline
200
100
23
24
25
26
27
28
29
30
31
50
150
250
Projected Delivery of product
Effort Remaining until completion
Current Trend to completion
Scope Changes

## Slide 19: Scrum Board - Replaces Status Reports
Release Burndown
Product Backlog
The “A-Team” Scrum Board
To-do
Doing
Done
To-do
Doing
Done
Impediments
kaizen
3
3
8
3
impediment
GOAL
Our impactful and measurable sprint goal
Sprint Burn-down
Sprint X Review
Sprint X Review
Sprint X Review
Sprint X Review
Ready Backlog
S1
S2
S3
50
200
100
150
250
23
24
25
26
27
28
29
30
31
To Do
Doing
Done

## Slide 20: WARNING SIGNS
SCRUM BOOTCAMP

## Slide 21: Sprint Board Start of Sprint #18

## Slide 22: Sprint Board What’s Happening?