## Slide 1: SCRUM MASTER AND PRODUCT OWNER BOOTCAMP
RSM+RPO

## Slide 2: THE SCRUM ROLES
SCRUM BOOTCAMP

## Slide 3: Who does what in Scrum?
There is no Project Manager in Scrum
Teams are “self-managing”
Almost everything your company does to create and deliver projects will still get done; what changes is WHO does it
Challenge everything that is done and get rid of waste!

## Slide 4: What makes a great Product Owner?
Inspiring and a great communicator
Decisive
Relentless Prioritization
Available to the team and customer
Knowledgeable about the domain

## Slide 5: What makes a great Scrum Master?
Facilitator
Leader
Craftsperson
Catalyst
Coach
Courage

## Slide 6: What makes a great Developer Team?
Cross-functional or T-Shaped
Self-managing
Collaborative
Own quality
Small
What does it mean
to be T-shaped?
BREADTH
of experience, knowledge & skills
DEPTH
of high-level expertise in one discipline

## Slide 7: BACKLOG REFINEMENT
SCRUM BOOTCAMP

## Slide 8: Product Backlog
The Product Backlog serves as a collection of work to be done by the team, known as Product Backlog Items (PBIs), ordered by generally by business value.
Anyone can add (make a suggestion or request to the Product Owner) anything to the product backlog at any time.
The Product Owner is the final authority on ordering the Product Backlog.

## Slide 9: Who can add things to your backlog?
Customers
Stakeholders
Team Members
Other Teams
No matter what tools or company procedures are established, the most effective method for introducing anything to the product backlog is by conversation with the PO.

## Slide 10: Product Backlog – Product Backlog Items
As a color-blind person I need a checkout screen that is high-contrast so that I can effectively purchase your product
A Product Backlog Item (PBI) should convey context needed for the team to deliver an outcome aligned with the value requested.
Value proposition
Recipient of value
Action needed
Constraints
Test Criteria
Update the login screen so that people who are red-green color blind can distinguish between the buttons.
Use existing design theme colors.
As a who,
I need what
so that why.
Action verb +
Subject + so that something or someone benefits.

## Slide 11: Product Backlog – Product Backlog Items
A PBI can be any size, anywhere from a very small change of an icon color in an app to big idea which may save the human race from extinction.

## Slide 12: Product Backlog – Communicates Visually
The PO should organize the product backlog visually so that the team and stakeholders can easily read it for long-term, mid-term and near-term priority and start a conversation if needed.
Big Ideas What if …?
Strategic Long-term
Tactical Mid-term
Action Near-term
“It would be cool if…”
“I’m thinking about…”
“Let’s do this next…”
“Let’s figure out how…”
Big Ideas
Strategic
Actionable
Tactical

## Slide 13
D
E
E
P
Detailed
Appropriately
Estimated
Emergent
Prioritized
3
1
8
1.
2.
3.
4.
5.

## Slide 14: INVEST in Product Backlog Items
Definition of Ready
The Backlog Item (user story) meets INVEST criteria.
All enabling items are present.
Scrum team understands how to demonstrate the story at the Sprint Review
If it doesn’t fit…You must SPLIT
Independent
Negotiable
Valuable
Estimated & Estimable
Small Enough
Testable

## Slide 15: Is this PBI Ready for a Sprint?
As an online shopper, I want to be able to pay so that the e-commerce site will ship my products.
Notes: Have the learners evaluate this PBI and determine if it matches INVEST

## Slide 16: Is this PBI Ready for a Sprint?
As an online shopper, I want to be able to pay by credit card, PayPal, or Apple Pay, so that the e-commerce site will ship my products.
Notes: Have the learners evaluate this PBI and determine if it matches INVEST

## Slide 17: Is this PBI Ready for a Sprint?
As an online shopper, I want to be able to pay by credit card, PayPal, or Apple Pay, so that the e-commerce site will ship my products.
I can have the most flexibility in how I pay for my purchases.
Notes: Have the learners evaluate this PBI and determine if it matches INVEST

## Slide 18: Is this PBI Ready for a Sprint?
As an online shopper, I want to be able to pay by credit card, PayPal, or Apple Pay, so that I can have the most flexibility in how I pay for my purchases.
As an online shopper, I want to be able to pay by Visa, Mastercard, or Discover
So that I have the flexibility in how I pay for my purchases
As an online shopper, I want to be able to pay by American Express
So that I have the flexibility in how I pay for my purchases
Notes: Have the learners evaluate this PBI and determine if it matches INVEST

## Slide 19: How do you know you’ve done it?
As an online shopper, I want to pay by Visa, MC, or Discover, so that I have flexibility in how I pay
I have the option to pay by Visa/MC/Discover When on the payment page
It is easy for me to select the various payment options
✔️
ACCEPTANCE CRITERIA

## Slide 20: Team Agility Scale Refinement
Mired in Groupthink
Constantly defines the “how”
Customers are poorly defined/unknown
Team is not dedicating enough time to Backlog Refinement
Backlog consists of vertical slices of functionality from the customer’s perspective
Actively works towards mitigating Group Think
Prioritized based on business value
Consistently has 2 sprints of “ready” backlog
Discussing the what and why with limited discussion of "how“
Backlog is DEEP (Detailed appropriately, Emergent, Estimated, and Prioritized)
Release plan can be forecasted
Business and Team develops product or service backlog together
Team can articulate the business value
Definition of Ready is clear and meets “INVEST” criteria
Team is openly challenging one another’s assumptions
Looks across value stream for the most important Epics
Notes: Exercise (Conclusions): Ask the teams to look at the Team Agility chart - chose one item in the ‘underperforming’ column that your team is experiencing, and write down how you are going to fix it after the training is over.